**Test result report**

**Web application «IT-academy.by»**

**24.05.2018-27.06.2018**

**Testing timetable:**

|  |  |  |  |
| --- | --- | --- | --- |
| Tester | Date | Description | Duration |
| Tatiana Smatova | 24.05.2018 | Organizational issues: collection of contact information, collection of data on available devices  Testing of common use TestRail | 1 h |
| Tatiana Smatova | 25.05.2018 | Writing a status report | 30 min |
| Tatiana Smatova | 26.05.2018 | Creating tasks in Jira for filling test-plan Writing parts a test plan | 2 h |
| Tatiana Smatova | 27.05.2018 | Creating a test plan using parts written by other team members. | 4 h |
| Tatiana Smatova | 28.05.2018 | Creating a TestReil account, updating link to it in the Test Plan. Writing a status report | 30 min |
| Tatiana Smatova | 29.05.2018 | Making modify to the test plan. | 10 min |
| Tatiana Smatova | 01.06.2018 | Writing a status report Creating check-lists | 4 h |
| Tatiana Smatova | 03.06.2018 | Creating check-lists Peer-review check-lists | 4 h |
| Tatiana Smatova | 04.06.2018 | Writing a status report | 10 min |
| Tatiana Smatova | 10.06.2018 | Creating test cases | 4 h |
| Tatiana Smatova | 11.06.2018 | Creating test cases Peer-review test cases | 4 h |
| Tatiana Smatova | 14.06.2018 | Running test cases | 2 h |
| Tatiana Smatova | 16.06.2018 | Running test cases | 6 h |
| Tatiana Smatova | 17.06.2018 | Running test cases | 6 h |
| Tatiana Smatova | 18.06.2018 | Running test cases | 2 h |
| Tatiana Smatova | 19.06.2018 | Running test cases | 3 h |
| Tatiana Smatova | 20.06.2018 | Running test cases, bug reporting | 1 h |
| Tatiana Smatova | 21.06.2018 | Running test cases, bug reporting | 2 h |
| Tatiana Smatova | 22.06.2018 | Running test cases, bug reporting | 4 h |
| Tatiana Smatova | 23.06.2018 | Running test cases, bug reporting | 4 h |
| Tatiana Smatova | 24.06.2018 | Writing a Test Result Report | 30 min |

**New bugs found:**

|  |  |  |
| --- | --- | --- |
|  | Major | There are no Grodno contacts on the opening page via clicking 'ул. М.Горького, 1' on the footer of main page |
|  | Major | 1366х768 and less, mobile view: There are no "Академия юных гениев" block in the footer of main page |
|  | Minor | Ipad 2, Iphone6Plus Safari: A page "PRO-преподавателей" does not open |
|  | Minor | The main page opens by click on the graduate's name of the review on the main page. |
|  | Minor | The main page of Zensoft website is not open via clicking directors name in pop-up |
|  | Minor | the pop-up is closed if the cursor is out of the window |
|  | Minor | Missing result of filtering on "PRO-преподаватели" page |
|  | Minor | Photos in the reviews are displayed on a white background in the window with detailed information |
|  | Minor | The page of partner opens in same window |
|  | Minor | Nothing happens on clicking on phone number |
|  | Minor | Win7 IE11: Missing photo in information panel of Олеся Корзун. |
|  | Minor | Win7 IE11: Incorrect display of photos of some teachers in a popup. |
|  | Minor | It is forbidden to fill in the fields with Latin letters the fields "Фамилия", "Имя", "Отчество" . |
|  | Minor | The form is not sent if the field is blank "Отчество" |
|  | Minor | GUI: html tag <br> is visible in text of form "Запись на курсы" |
|  | Minor | An additional description of the course and its cost are displayed when you hover over the cursor |
|  | Minor | Different text styles in opening pop-up information by clicking links in "Программа курса" block |
|  | Minor | No action when clicking Company' name in "Найти работу — легко!" block on courses pages |
|  | Minor | The ability to make a phone call is locked when clicking on a phone number |
|  | Minor | Android 7.0 Chrome - Incorrect "Следующая страница" icon on the page "Отзывы о курсах ПВТ" |
|  | Trivial | Ipad2, safari: the circle of the button becomes a dashed line after clicking [ > ] or [<] |
|  | Trivial | Ipad2, Iphone 6 s, safari: Left-hand navigation bar is on the top of page in landscape view |

**All bugs statistics:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Status** | **Quantity** | **Severity** | | | | |
| **Blocker** | **Critical** | **Major** | **Minor** | **Trivial** |
| Submitted | 22 | 0 | 0 | 2 | 18 | 2 |